## Slide 1: NRA/HRRP GORKHA Coordination Meeting
Western Hub - Gorkha
10th Oct, 2017
NRA/HRRP Coordination meeting
Gorkha
HRRP

## Slide 2: Meeting Agenda
1. Introduction and Welcome
2. NRA request and updates
  Recent media news about partners and clarification
  Joint Monitoring field visit and Rural/Municipality coordination meeting- (Action plan and invitation procedure)
3. HRRP updates and Gaps
  Skilled mason training(Maps)
  OJT/Vocational training (Maps)
  Door to door assistance (D2D) (Maps)
  Households and community orientation (Maps)
  NRA/HRRP/Partners’ Rural/Municipality focal point
4. Support requested from partners
  Facilitation and transportation of PA agreement documents from wards to district
  Information flow (Tranche update) from District to rural municipality to ward level
  Volunteers manpower support for data entry if needed.
5.Update about recent publication
  Hybrid structure manual
  Repair and retrofit manual for RCC and masonry structures.
6. AOB

## Slide 3: NRA request and updates
  Recent media news about partners and clarification
  Joint Monitoring field visit and Rural/Municipality coordination meeting- (Action plan and invitation procedure)
  Survey and Data collection (Tools to be provided)

## Slide 4: District Activity Updates
Short training(Short training/Skilled Mason training)
Vocational training/OJT
Demonstration house construction
Including EOI data | Vocational training | 
Gorkha | Total Planned | Total Reached
Total | 4551 | 2059
5103
2094
94

## Slide 5: Door to door (D2D) technical assistance- Gap VDCs

## Slide 6: Rural/Municipality Coordinator(Focal Point)
Based in Rural/Municipality to support and strengthen overall reconstruction process in coordination with HRRP/NRA/DLPIUs/POs/Gaupalika/Nagarpalika/Wards
Conduct regular technical coordination meeting at Rural municipality/Ward level to develop a common understanding amongst POs and government of comprehensive technical assistance and maintain uniformity in technical assistance and dissemination of information technical and general.
Work with POs to identify and document emerging technical issues, and submit to district level for advice, direction and advocacy.
Identify gaps or duplications in coverage of technical assistance, or quality issues in the implementation of technical assistance and work with the partners, government engineers, HRRP, rural municipality and NRA.
Provide training / capacity building opportunities for POs and GoN staff as required and orientation on reconstruction plan, policies, guideline and technical standards to all stakeholders.
Support and strengthen rural municipality’s capacity in terms of coordination, information management, technical assistance and overall reconstruction process.
Support NRA, HRRP, Local government and POs to develop strategy based on context and will support DLPIU engineers and POs technical staff for door to door assistance to increase compliance rate and construction rate.

## Slide 7
Tranche release process presentation by EHRP/DCC

## Slide 8: Support requested from partners
  Facilitation and transportation of PA agreement documents from wards to district
  Information flow (Tranche update) from District to rural municipality to ward level
  Volunteers manpower support for data entry if needed.

## Slide 9: Update about recent publication

## Slide 10: Upcoming Orientation, trainings and program
3 days technical social mobilization training (after Tihar)
Orientation on “ How to use HRRP IM products”

## Slide 11: Thank You!!
HRRP