| Meeting Purpose: | Palika Level Coordination Meeting |
| --- | --- |
| Meeting Date: | 180227 |
| Meeting Time: | 12:15 PM |
| Meeting Location: | Aamo Chhodingmo RM Goljung Rasuwa |
| Meeting Facilitator: | Rijan Gajurel |
| Minutes Taken By: | Rijan Gajurel |

Discussion: (Items/Knowledge Shared)

Agenda’s Welcome and Introduction HRRP Palika level coordination meeting was chaired by Naukunda Rural Municipality Technical persion Mr. Sanjeeb Kumar Mahoto and the program facilitator was Mr.Rijan Gajurel and Mr Prabhu Pokharal was chief guest .HRRP welcomed all the participants in the meeting and thanked for their support in coordination and also requested to raise any types of issues related to reconstruction through this platform in the coming days and all participants introduced themselves from their respective places. Reconstruction Update –HRRP District focal person of HRRP Mr.Rijan Gajurel Update the reconstruction status of district to all participant .As of 06,March ,2018 the enrollment /Tranche distribution matrix as per new structure : Data Source :EHRP Rasuwa(as of 26-Feb ,2018) SN; Rural Municipality; Eligible HH; First tranche Received HHs; second Tranche Received HHs; Third Tranche Received HHs. 1; Gosaikunda RM; 1772; 1599; 1004; 292. 2; Naukunda RM; 3228; 2924; 1077; 493. 3; Aamo Chhodingmo RM; 1779; 1619; 1000; 281. 4; Kalika RM; 2342; 2222; 1566; 676. 5; Uttargaya RM; 2508; 2145; 1269; 641. Total; 11,629; 10,509; 5916; 2383. HRRP brief about the social and technical assistance based on the NRA’s six minimum technical assistance package and highlighted on the gaps and duplication as per new structure. Graphs on technical assistance were shown and gaps were discussed in the terms of NRA’s minimum technical assistance package. HRRP also update the status of mason training (7days and 50 days) in district as well as in Aamo Chhodingmo RM. Technical Person : Some of the key issues raised during meeting and interactions are : - The major issues raised is that the ward and RM members of Ama chhodingmo is not cooperative and irresponsive with NRA technical person . - NRA technical person has carried out correction to some houses to make them complying too. Local Body Representatives / Beneficiaries - The Black Village is now being converted to GI roofed village. The Black Village was one of the touristic destinations in Rasuwa. - The windows and doors used to be carved in traditional craftsmanship. The sizes of opening used to be large. But the new design permitted by government restricts the size of openings as well as black slate roofing. So, the place whose major economic source was tourism is losing its beauty. - The Local Representatives and Beneficiaries are waiting for designs favoring traditional architectures. They are hesitating the implementation of designs by NRA/CLPIU. - The mason trainings by various organizations considered involvement of females to more extent but their participation in reconstruction is insignificant. - Megha Bank in Syafru, official bank for tranches distribution is not working properly and delaying the tranches distribution. - The local peoples are satisfied with NRA technical person role in the field. - The challenges are lack of construction materials and seasonal road which will not function in rainy seasons. Partners Presence : - Pourakhi Nepal and ASF Nepal is providing technical assistance on Gatlang village previous ward (1 to 6 and 9 ). - Manakor Society on the support from LWF provide cash grant support and technical support for 101 HHs at gray village .They already completed their project . - GOAl ,LWF Manakor , DLPIU conducted 7 days mason training on Gatlang , Goljung of this rural municipality. - Helvetas and OM Nepal conducted 50 days OJT training also constructed Demo house during 50 days training on Haku Village . Challenges : - The Black Village is now being converted to GI roofed village. The Black Village was one of the touristic destinations in Rasuwa. - The windows and doors used to be carved in traditional craftsmanship. The sizes of opening used to be large. But the new design permitted by government restricts the size of openings as well as black slate roofing. So, the place whose major economic source was tourism is losing its beauty. - The Local Representatives and Beneficiaries are waiting for designs favoring traditional architectures. They are hesitating the implementation of designs by NRA/CLPIU.

Miscellaneous Items / AOB:

Decisions Made: (What, Why, Impacts)

| Next Steps: (Task, Assigned to, Checkpoint Date) | Person(s) Responsible | Due Date |
| --- | --- | --- |

| Attendees | Organisation | Phone No. | Email |
| --- | --- | --- | --- |
| Rijan Gajurel | HRRP | 9851114937 | im.rasuwa@hrrpnepal.org |
| Prabhu Pokheral | CLPIU | 9851224243 | Prabhupidge@gmail.com |
| Sanjeeb Kumar Mahoto | DLPIU | 9816815250 |  |
| Ganesh Poudel | DLPIU |  |  |
| Bishnu Raj Pandey | DLPIU | 9846161364 |  |
| Mahesh Bista | DLPIU |  |  |
| Bikash Mahat | DLPIU | 9858320197/9803613203 |  |
| Nabaraj Chatteri | DLPIU |  |  |
| Prakash Man Tamang | DLPIU | 9849629632 |  |
| Chhatra Bahadur Shahi | DLPIU |  |  |
| Dhani Prasad Tamang | DLPIU |  |  |
| Surendra Kumar Rawal | DLPIU | 9815527380 |  |
| Sailendra B.K. | DLPIU |  |  |
| Dilip Aaugei | DLPIU |  |  |
| Anil Lama | ASF |  |  |