| Meeting Purpose: | General Palika -level Coordination Meeting |  |  |
| --- | --- | --- | --- |
| Meeting Date: | 12 July 2019 |  |  |
| Meeting Time: | 1: 00 PM |  |  |
| Meeting Location: | Beni Municipality Office, Myagdi district |  |  |
| Meeting Facilitator: | Rijan Gajurel, HRRP District Coordinator, Lamjung Cluster |  |  |
| Minutes Taken By: | Ambika Amatya, HRRP District Coordinator, Lalitpur Cluster |  |  |
| Summary of participants: | Total: 11 | Female: 2 | Male: 9 |

Discussion: (Items/Knowledge Shared)

Agendas: - Welcome and sharing of objective - Reconstruction updates and related challenges at the Palika level - Discussion on reconstruction efforts - AOB Agenda 1 - Welcome and sharing of objective The general palika level coordination meeting was conducted at Palika office of Beni Municipality. The coordination meeting was chaired by Mr. Hari Kumar Shrestha, Palika Chief of Beni Municipality in presence of Mr. Shiva Ram Gelal, Project Chief/Under Secretary (DLPIU GMALI Myagdi), Mr. Umesh Chaudhary, Project Chief of DLPIU Building Kaski, Mr. Suresh Banshi Thakuri, District Support Engineer of DLPIU Building Baglung (looks after Baglung & Myagdi jointly), DLPIU deployed engineers and HRRP Nepal. The main agenda of the meeting was to discuss on the reconstruction updates, progresses and issues at Palika level. Agenda 2 - There are nearly 14 number of retrofitting beneficiaries that have taken 1st tranche but nothing concrete related to retrofitting of the houses have been done by them. - Local masons are found in Beni Municipality but due to lack of proper mason training to them, they are not confident to build resilient and safe structures. - Beneficiaries directly goes to Ward office and GMALI offices for their concerns on reconstruction grants. - Resurvey and reverification of beneficiaries have been completed in all wards of Beni Municipality. - Some beneficiaries have rebuild the shelter soon after earthquake and their houses havenot received 2nd tranche yet with due conditions of failing to meet minimum requirements that makes houses safer and resilient. - Due to lack of clarity, current decision of NRA to issue reconstruction grant of Rs 300000 to beneficiaries that have rebuild houses soon after earthquake have caused confusions and disputes among people in communities about minimum requirements and grant disbursement mechanisms.

Miscellaneous Items / AOB:

- Team member of HRRP Nepal reminded Palika Chief and Deputy Palika Chief about the MOU agreement conducted between municipalities and GON/NRA during district-level reconstruction review meeting. - Till date, construction completion certificate have not been provided to none of the houses that have received upto 3rd tranche.

Decisions Made: (What, Why, Impacts)

- Palika office will soon prepare list of beneficiaries who have reconstructed house before the endorsement of NRA’s guidelines and before placement of engineers.

| Next Steps/action points: | Person(s) Responsible | Due Date |
| --- | --- | --- |
| To inform and encourage beneficiaries to carry out rebuilding of houses. | Palika Office | On-going |
| To facilitate grant application file process of beneficiaries | Palika Office | On-going |
| To prepare list of beneficiaries who have reconstructed houses soon after earthquake and before endorsement of NRA’s guidelines | Palika Office | As soon as possible |

| S.N. | Attendees | Gender | Organization | Designation | Phone No. | Email |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Hari Kumar Shrestha | Male | Beni Municipality | Palika Chief |  |  |
| 2 | Shivaram Gelal | Male | DLPIU GMALI Myagdi | Project Chief |  |  |
| 3 | Umesh Chaudhary | Male | DLPIU Building Kaski | Project Chief |  |  |
| 4 | Suresh Banshi Thakuri | Male | DLPIU Building Baglung | District Support Engineer |  |  |
| 5 | Bishwa Prakash Regmi | Male | Beni Municipality | Section Officer |  |  |
| 6 | Ambika Amatya | Female | HRRP Lalitpur Cluster | Cluster Coordinator | 9841356409 |  |
| 7 | Rijan Gajurel | Male | HRRP Lamjung Cluster | Cluster Coordinator | 9843217112 | Rizan.gajurel@hrrpnepal.org |
| 8 | Biren Shah | Male | HRRP Lamjung Cluster | District Technical Coordinator | 9817396852 | Biren.shah@hrrpnepal.org |
| 9 | Rakshya Shrestha | Female | DLPIU Building Baglung | Engineer |  |  |
| 10 | Khagendra Pun Magar | Male | Beni Municipality | Technical Personnel |  |  |
| 11 | Rajesh Kumar Das | Male | Beni Municipality | Technical Personnel |  |  |