## Slide 1: HRRP General Meeting
Chair: Mr Rabi Shah, DDG, DUDBC
Chief Guest: Dr Chandra Shrestha, Executive Member, NRA
Moderation and updates: Dr Jennifer Duyne and Mr Arshad Rashid, Team Leaders HRRP
Kathmandu, Babar Mahal, DUDBC, Meeting Hall,
Friday, 22 January 2016, 15:00 -16:30

## Slide 2: Agenda
Welcome
Update on housing reconstruction policy and programme by Mr Rabi Shah, DUDBC
Update on NRA and CBS Survey by Dr Chandra Shrestha, NRA
Update on HRRP’s activities
Update and analysis on 4W
PO Mapping by DUDBC
Comments, questions and suggestions by POs
Next meetings
AOB

## Slide 3: Update on HRRP’s activities
TOR approved by DUDBC
Almost full team on board
Office with meeting rooms and working space for POs established
District Focal Points (DFP) and Hub Coordination (HC) established
HRRP website operational (http://hrrpnepal.org/)
Q&A system operational: for questions related to housing recovery and reconstruction please write to: ask@hrrpnepal.org
4W survey with focus on reconstruction started in parallel with district level data collection (merging of data ongoing)
Support to DUDBC for PO mapping provided
Support to NRA on various communication aspects provided (immediate action plan for NRA launch, NRA website, logo, slogan and PSAs)
Technical Notes on housing standards, training, financial inclusion, social inclusion and mobilisation, communication, and supply chain under preparation
  Market Study and Urban study tendering done and consultants selected

## Slide 4: HRRP Office location

## Slide 5: HRRP TA Team
Dr Jennifer Duyne Barenstein, Team Leader
Prafulla Pradhan: Government Liaison Advisor
Ramesh Kumar Gautam, Financial Inclusion Specialist
Suman Shakya: Marketing /Logistic Specialist
Om Dharananda Rajopadhyaya with Anil Maharjan : Housing Standard Specialists
Arjun Koirala with Jeny Shrestha: Technical training specialists
Usha Maskey with Nitu Barnawal: Social Mobilization and inclusion specialists
Brabim Kumar K.C. Communication and outreach specialist

## Slide 6: Role of HRRP TA team
Provide support to GON in finalizing/detailing reconstruction policy and implementation strategy;
Facilitate the establishment of and participate in TWGs
Collect, consolidate and disseminate housing reconstruction and recovery policy instruments;
Provide support and guidance to POs on relevant topics
Facilitate contacts amongst POs

## Slide 7: Update on 4W survey
4W survey by HRRP sent to POs on 5th January 2016, 24 POs responded so far;
Survey content is being updated and revised with the aim of collecting more focused information on reconstruction and recovery;
4W survey will be conducted fortnightly ;
We are working on simplifying the system!
For those among you who have not yet responded, please kindly do so!

## Slide 8: Training and skills development
Chart: Training/Skill Development
| Dhading | Dolakha | Gorkha | Kabhrepalanchok | Kathmandu | Makawanpur | Nuwakot | Okhaldhunga | Ramechhap | Rasuwa | Sindhupalchok
Carpenter trainings (Unit - Individual): ,451 | 0.13304 | 0.1796 | 0.13304 | 0.088692 | 0.13304 | 0.33259
Electrician trainings (Unit - Individual): ,192 | 0.3125 | 0.3125 | 0.375
Masons trainings (Unit - Individual): 8,068 | 0.21715 | 0.10535 | 0.14874 | 0.042142 | 0.065692 | 0.033466 | 0.02355 | 0.061973 | 0.085523 | 0.050818 | 0.16559
Plumber trainings (Unit - Individual): ,192 | 0.3125 | 0.3125 | 0.375
Chart: 
| Dhading | Dolakha | Gorkha | Kabhrepalanchok | Kathmandu | Makawanpur | Nuwakot | Okhaldhunga | Ramechhap | Rasuwa | Sindhupalchok
Masons trainings (Unit - Individual): 8,068 | 0.21715 | 0.10535 | 0.14874 | 0.042142 | 0.065692 | 0.033466 | 0.02355 | 0.061973 | 0.085523 | 0.050818 | 0.16559
Chart: 
| Dhading | Kabhrepalanchok | Nuwakot | Ramechhap | Rasuwa | Sindhupalchok
Carpenter trainings (Unit - Individual): ,451 | 0.13304 | 0.1796 | 0.13304 | 0.088692 | 0.13304 | 0.33259

## Slide 9: Training and skills development
Chart: 
| Dhading | Nuwakot | Rasuwa
Electrician trainings (Unit - Individual): ,192 | 0.3125 | 0.3125 | 0.375
Chart: 
| Dhading | Nuwakot | Rasuwa
Plumber trainings (Unit - Individual): ,192 | 0.3125 | 0.3125 | 0.375

## Slide 10: Social Mobilisation, supervision and guidance
Chart: 
| Kabhrepalanchok | Sindhupalchok
Technical assistance on construction guidance and supervision (Unit - Individual): ,840 | 0.47619 | 0.52381
Construction supervision and guidance
Chart: 
| Dhading | Dolakha | Gorkha | Ramechhap | Sindhupalchok
Social mobilization for community groups (Unit - Individual): 28,300 | 0.0070671 | 0.25795 | 0.32509 | 0.091873 | 0.31802
Social Mobilization
Chart: 
| Dhading | Dolakha | Gorkha
Technical assistance on guidelines/procedures/curriculum (Unit - Individual): 600 | 0.33333 | 0.33333 | 0.33333

## Slide 11: Other support to housing reconstruction
Chart: 
| Dolakha | Gorkha | Makawanpur | Ramechhap
Cash/Voucher for building materials (Unit - HH): 8,432 | 0.29768 | 0.26826 | 0.071157 | 0.3629
Chart: 
| Dolakha | Gorkha | Kabhrepalanchok | Nuwakot | Sindhupalchok
Core Shelter Construction (Unit - HH): 2,145 | 0.09324 | 0.14732 | 0.0055944 | 0.09324 | 0.66061
Chart: 
| Dhading | Dolakha | Gorkha | Nuwakot | Ramechhap | Rasuwa | Sindhupalchok
Locally available/produced construction matefrial support (Unit - HH): 22,355 | 0.097025 | 0.13263 | 0.14614 | 0.13514 | 0.11631 | 0.07694 | 0.29582

## Slide 12: 4W Findings
Chart: 
| Dolakha | Gorkha | Nuwakot | Sindhupalchok
Model houses construction (Unit - HH): 30 | 0.13333 | 4 | 1 | 0.36667
Chart: 
| Dhading | Dolakha | Gorkha | Ramechhap
Material support towards tools and equipments (Unit - HH): 950 | 0.21053 | 0.21053 | 0.21053 | 0.36842

## Slide 13: PO Mapping by DUDBC
DUDBC kindly request the support of HRRP for conducting a PO mapping.
DUDBC’s PO mapping is not to be confused with 4W survey! It needs to be filled out only once and updated upon DUDBC’s request
DUDBC’s questionnaire was sent via email through HRRP to POs on
So far 8 responses received
For those have not yet compiled it please do so asap!
For those who have not received it: the questionnaire can be downloaded from HRRPs website (http://hrrpnepal.org/news-events/news-updates/hrrp-nepal-4w-tool/ )
Thank you for your cooperation!

## Slide 14: Schedule of future meetings
CSG and HRRP General Meeting (GM) every fortnight: Next HRRP GMs on Thursday 4.02.16
PO Forum possibly every fortnight combined with HRRP GM with thematic focus: POs are invited to make proposal for themes and presentations!
TWG to be convened based on needs
Special events (workshops, conferences) may be organised in collaboration with GON and POs

## Slide 15: AOB
Other issues?
Questions?
Comments?
Thank you!