| Meeting Purpose: | General ward level Coordination Meeting |  |  |
| --- | --- | --- | --- |
| Meeting Date: | 24 January 2020 |  |  |
| Meeting Time: | 11:00 AM |  |  |
| Meeting Location: | Ward no. 2, Aadhikhola Municipality |  |  |
| Meeting Facilitator: | Biren Shah HRRP District Technical Coordinator, Lamjung Cluster |  |  |
| Minutes Taken By: | Biren Shah, HRRP District Technical Coordinator, Lalitpur Cluster |  |  |
| Summary of participants: | Total: 7 | Female:1 | Male: 6 |

Discussion: (Items/Knowledge Shared)

Agendas: - Welcome and sharing of objective - Discussion on reconstruction efforts - AOB Discussion and aftermath from field - Both the wards have majorly Stone masonary in cement mortar and Brick masonary in cement mortar housing typologies. - Some of the beneficiaries who have constructed houses before technical deployment were left during survey - Lack of orientation in beneficiaries and technical regarding retrofit - There is no presence of Engineer in the Palika because of which the sub-engineer and sub-asst engineer find it difficult to disseminate methods of retrofit. - Criterias of vulnerability were discussed. - Some of the beneficiaries were found to be vulnerable but no additional top-up were provided.

Miscellaneous Items / AOB:

- Technical Coordinator-HRRP and DSE oriented both the technicals on methods of retrofitting.

Decisions Made: (What, Why, Impacts)

Retrofit orientation targeting the beneficiaries will be held to encourage the attraction towards the process.

| Next Steps/action points: | Person(s) Responsible | Due Date |
| --- | --- | --- |
| To inform and encourage beneficiaries to carry out retrofit | Ward , GMaLI | On-going |

| S.N. | Attendees | Gender | Organization | Designation | Phone No. | Email |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Nawaraj Sharma | Male | NRA | DSE | 9846072377 |  |
| 2 | Biren Shah | Male | HRRP | DTC | 9817396852 |  |
| 3 | Samikshya Poudel | Female | NRA | Focal Person | 9845087951 |  |
| 4 | Madhav Chunara | Male | NRA | Sub-Er |  |  |
| 5 | Sagar Yadav | Male | NRA | Sub asst Er |  |  |
| 6 | Khimananda Sapkota | Male | Ward secretariat | Ward secretariat | 9841114734 |  |
| 7 | Lekhnath Poudel | Male | Ward member | Ward member |  |  |