| Meeting Purpose: | Ward Level Coordination Meeting |
| --- | --- |
| Meeting Date: | 3 July 2019 |
| Meeting Time: | 2:30 PM- 3:15 PM |
| Meeting Location: | Ward Office, Dhulikhel-11 |
| Meeting Facilitator: | Reshma Shrestha |
| Minutes Taken By: | Reshma Shrestha |

Discussion: (Items/Knowledge Shared)

- There are a total of 48 retrofit beneficiaries and 19 have applied for beneficiary conversion to reconstruction. - Of the total 899 beneficiaries, 877 have received first tranche, 575 have received second tranche and 377 have received third tranche. Among the beneficiaries receiving first tranche and yet to receive second tranche, a maximum of 50% will reconstruct. 40% of the remaining have house in other place, 20-25% are urban poor who will not be able to reconstruct and the rest are abroad. - One of the major challenges of urban areas is assuring its beneficiaries that Stone in Mud houses are strong enough. The beneficiaries are inclined towards costlier RCC and BMC structures. - The ward has not made building permits compulsory to apply for tranche as it will slow down the tranche distribution process. But before the distribution of completion certificate, the ward will implement the rule of compulsory building permits. - The municipality is brain storming the longer term plans to solve land issues. A total of 130 beneficiaries have been identified as landless by the municipality whereas only 70 are listed by NRA. 11 landless have been identified in the ward while 7 are listed by NRA. NPRs 40 lakhs was allocated to solve the land issues by the municipality in the current fiscal year and NPRs 40 lakhs will be allocated in the new fiscal year and the total sum will be utilized to respond to the landless issues of the whole municipality.

Action Points

- The PA Forms along with the list of beneficiaries who did not enroll to be taken to GMALI/DLPIU by 21st Asadh. - In coordination with UNOPS/Build Change and NRA technical persons, the ward to prepare list of its retrofit beneficiaries, reach all the beneficiaries and conduct a retrofit awareness program at the ongoing model retrofit house at Patlekhet by the end of Asadh.