| Meeting Purpose: | General Coordination Meeting |
| --- | --- |
| Meeting Date: | 28th Jan 2018 |
| Meeting Time: | 11:00 AM to 1:00 PM |
| Meeting Location: | NRA Hall, Simpani, Charikot, Dolakha |
| Meeting Facilitator: | Binod Kalauni |
| Minutes Taken By: | Binod Kalauni, Ravi Pajiyar |

Discussion: (Items/Knowledge Shared)

Welcome and Introduction: Mr. Sagar Acharya, Acting chief of NRA-Dolakha, DCCS, welcomed all the POs and GOs present in the meeting. He further opened the floor for introduction and at the same time to update on the activities of previous month and plans for upcoming month. LDO, DLPIU-DUDBC, NSET, UNDP, Caritas, Christian Aid, Paurakhi Nepal, HURADEC, TUKI and DLPIU-Education

Decisions Made: (What, Why, Impacts)

- NRA requested all the partner organization working in reconstruction to update their activities to DUDBC and NRA before or while implementing their activities - Inclusion of GOs technical instructor in POs’ mason training and vice versa will result in effective and standardized training. - NRA and DUDBC has assured to fulfill the gap of technical persons where there are not present or vacant - DUDBC to call the field engineers on 15th and 30th of every month to get updated on trance - POs working on school and public building construction should updated to DLPIU-Education and respective GOs. - Every POs has to provide softcopy of their activities update a week earlier of coordination meeting and hardcopy on the day of meeting - NRA also requested POs to inform if any of them have planned for differently able people to support in reconstruction - DUDBC requested POs to support with human resource who will be working as a supervision engineer

| Attendees | Organisation | Phone No. | Email |
| --- | --- | --- | --- |
| Sagar Acharya | NRA-Dolakha |  | mrsagaracharya@yahoo.com |
| Arjun Tamang | DLPIU/DUDBC |  | Arjuntamang2048@gmail.com |
| Amit Chakrawarthi | Christian Aid |  | AChakarwarty@christian-aid.org |
| Prakash GC | UNDP |  | prakash.gc@undp.org |
| Sudip Nepal | Caritas Nepal |  | Sudipnepal515@gmail.com |
| Sub-engineer Rajan Neupane | DLPIU-Education |  | meneupanerajan@gmail.com |
| Samundra Khadka | RRN |  | samundra@rrn.org.np |
| Nahakul Shrestha | HURADEC-Nepal |  | Pc.cbrsp.huradec@gmail.com |
| Sher Bahadur Bhujel | HURADEC-Nepal |  | sherbhujel@04hook.com |
| Nischal Shrestha | RDTA |  | Nischal1022@gmail.com |
| Jagadish Shiwakoti | NSET-BG |  | Jagadishshiwakoti@@nset.org |
| Pranav Dahal | NSET-BG |  | Prajwosanjel121@gmail.com |