| Meeting Purpose: | Orientation Program for Partner organization on “Correction/Exception Manual and New approved Housing Designs” |
| --- | --- |
| Meeting Date: | 06/12/2017 |
| Meeting Time: | 1:00 pm to 5:15 pm |
| Meeting Location: | NSET Hall |
| Meeting Facilitator: | Pralhad Karki, Achut Poudel, Rajarshi Ghimire |
| Minutes Taken By: | Pralhad Karki |

Discussion: (Items/Knowledge Shared)

NRA Dolakha Office Chief Mr. Sagar Acharya sir inaugurated the program. The Participants were welcomed by Pralhad Karki and the importance, its objective, the prevailing trend in Dolakha as well as in Nepal were discussed. The Presentation is linked here [Agenda1] - Correction and Exception Manual for Masonry Structures and Updated Inspection Form. Importance: This orientation is important to address the non-complaint works which are not earthquake resilient and make them complaint using suitable techniques as to resist future earthquakes. Objectives: To address those works which are different than minimum requirements (MRs). To describe strengthening techniques serially. To address those houses which are fail to meet minimum requirement criteria and make house owner confident about house grant. To help engineers which are deployed for private house reconstruction. Applicability: This will guide exceptions which are not comply with NBC 202/203 but are structurally safe as per NBC 105 including the cases mentioned in NBC. This is applicable for those private houses which are going to reconstruct after Gorkha earthquake 2015. This is drafted on the basis of seismic requirements following NBC 105. Design consisting in correction and exception manual are made such that they can be applied in every structural component ASAP. - Briefing of Correction and Exception Manual Click Here to Download the Manual The manual consist of two parts viz Part A and Part B. Correction: Correction is the corrective measures required to make newly constructed or under construction buildings compliant with the seismic resistance standard as per NBC 105. The appropriate corrective measures can be carried out on any individual building which is missing earthquake resistant elements as per Minimum Requirements and at any stage of constructions. These measures were drafted by NRA Technical Standardization Committee based on seismic requirements following NBC 105. Exception: It is the case of the buildings that do not comply with Minimum Requirements but are structurally safe as per NBC 105 including the cases mentioned in NBC. The exceptional cases were drafted by NRA Technical Standardization Committee based on seismic requirements following NBC 105. Part A: (Achut Poudel) Part A consists of 10 minimum requirements which are as follows: - Site Selection - Shape and Size of Building - Materials - Foundations - Vertical Members - Plinth Beam - Wall - Doors and Windows - Horizontal Band - Roof Part B consists of Mitigation Measures which are as follows: (By Rajarshi Ghimire) - Retaining Wall - Butress - Cross Wall - Vertical Member (RC) - Vertical Member (GI Wire) - Vertical Member (Wood) - Strengthen Opening - Horizontal Member (RC) - Horizontal Member (GI Wire) - Horizontal Member (Wood) - Strengthen wall by jacketing [Agenda2] Prevailing stories in Dolakha: - Improper positioning of openings seen: Participants from PO discussed about problem in openings. Some cases like window placed at 1.5 ft from column, few have attached window directly with column even some people have kept large spacing in walls. - Construction Material: Participants urged that availability of sand is very low if one could able to get it; it requires expensive transportation cost because of difficult geology and terrain which is hampering reconstruction work. Not only sand with prevailing pre-monsoon and road maintenance work availability of cement, steel, CGI sheets and other useful materials decreasing the reconstruction work significantly. - RCC materials: Due to insufficient knowledge people are using their own kind of mortar proportion contrast to NBC guided. Not only knowledge but financial situation is also playing significant role in this. This is hampering quality seismic resistant reconstruction which NRA is seeking. - Lack of Partition wall: People are making long rooms without partition walls to save investment. - Attic Height provision: Though NBC has guided certain attic height according to type of building, in dolakha some cases like more attic height roofs are seen. - Alternative Materials: In dolakha there is need of alternative materials like cement block, cement stabilizer brick because in some places good quality stones and other construction material are not easily available. Additionally, In some places people already have constructed houses with these alternative materials but even engineers are not able to comment on stability in earthquake of such buildings. - Attic Wood: Since well-seasoned wood are specified for attic construction but in dolakha most of the houses are in re-construction phase and availability of such wood is less. - Span problem in RCC buildings: Problems like span more than 4.5 m specified by NBC can be seen in dolakha. - Floor area: Floor area more than 13.5 square m cases are also prevailing in some locations in dolakha. - Shape of Building Due to limited land and geographical terrain it is hard to get proper shape of building. - Bands criteria Since NRA has developed MRs in which band provision is entangled but people are not following it properly. Some cases like no band provision in required place and band provided with large spacing are typical cases seen in Dolakha. PARKING LOT: [Describe any items that may have been deferred for a later discussion]

Miscellaneous Items / AOB:

DLPIU-Chief: Mr. Yekraj Adhikari expressed the vote of thanks to HRRP for organizing orientation program on Correction/Exception manual and new approved housing designs. He enlightens issues like Technical Support team formation and regulation, Record of constructed buildings. He further added that District support engineer is analyzing non-complaint buildings and finally he informed that technical support team role is very vital and requested all POs to take active role in Technical support in house construction in communities. He also requested all POs along with HRRP to take the orientation program to all the field engineers because it is very necessary at this moment. MoFALD – DLPIU: Representative from MoFALD – DLPIU suggested that in developing designs of Traditional house maintaining the indigenous culture and architecture in cultural sites like Dolakha Bazar. NRA Dolakha: NRA representative started his speech with thank you note for orientation. He focused mainly in the formation of Technical Assistance Team. The Technical Assistance in the communities will be more effective through TAT. He also requested the POs to take active step in the formation and active mobilization of the Technical Assistance. He further added that meeting of technical support team should be organize regularly. Data of private house construction should be updated timely. Please click here to view the Pictures Please click here to view the attendance sheets

Decisions Made: (What, Why, Impacts)

| Next Steps: (Task, Assigned to, Checkpoint Date) | Person(s) Responsible | Due Date |
| --- | --- | --- |

| Attendees | Organisation | Phone No. | Email |
| --- | --- | --- | --- |
| Kapil Khatri | Save the Children | 9851064849 | Kapil.khatri@savethechildren.org |
| Ram Chandra Dulal | CEEPAARD Nepal, Dolakha | 9854045626 | rcdulal001@gmail.com |
| Prabin Karki | RRN/WEP III | 9849128168 | prabin.karki2017@gmail.com |
| Samundra Khadka | RRN/CILRREN | 9854045177 | samundra@rrn.org.np |
| Raj Kumar Chaulagai | RRN/IRHNP-CWW-RSEP | 9843281784 | rajkumar@rrn.org.np |
| Sudip Nepal | CARITAS NEPAL | 9849840006 | Sudipnepal515@gmail.com |
| Rahul Jirel | CARITAS NEPAL | 9863637179 | Rahul.jirel1@gmail.com |
| Ramesh Acharya | CARITAS NEPAL | 9860488199 | Ramesh9860488199@gmail.com |
| Anjay Kumar Yadav | REDC | 9862802301 | yanjay99@gmail.com |
| Dristi Lamichhane | Mercy corps Nepal | 9843699049 | dlamichhane@gmail.com |
| Ganesh Khadka | REDC, Dolakha | 9843331662 | Ganeshkhadka2050@gmail.com |
| Sagar Acharya | NRA-Dolakha | 9854048532 |  |
| Shambhu Sah | DLPIU | 9813889483 |  |
| Pramod Kumar Sah | DUDBC-DLPIU | 9866046877 | Pramodsah88@gmail.com |
| Rajarshi Ghimire | DLPIU-Dolakha | 9841171718 | ghimirerajesh@gmail.com |
| Naresh Sagaju | NSET-Baliyo ghar | 9841134631 | nareshsagaju@nset.org.np |
| Achyut Paudel | NSET-Baliyo ghar | 9851230834 | apaudel@nset.org.np |
| Pranav Dahal | NSET-Baliyo ghar | 9851230842 | pranavdahal@nset.org.np |
| Nav Raj Bhatt | SOS children Village | 9848848082 | Bhatta53nabraj@gmail.com |
| Rabindra Khadka | SOS children Village | 9841808021 | Rabindra.khadka@sosnepal.org.np |
| Hisila Maharjan | NRA/UNDP | 9841743961 | hishilamaharjan@gmail.com |
| Bidya Ranjit Manandhar | NRA/UNDP | 9841270090 | Bidyamdr@yahoo.com |
| Bijaya Budhathoki | REDC, Dolakha | 9843067529 | Budhathokibijaya2069@gmail.com |
| Asbin Pokharel | Pourakhi, Nepal | 9801115690 | Asbinpokharel72@gmail.com |
| Naresh Nidal | CDRMP/UNDP | 9849628876 | Naresh.nidal@gmail.com |
| Anup Raj Dhungana | ASF Nepal | 9801115517 | Tech.adv.dk.asfnepal@gmail.com |
| Raj Kumar Dhungel | Pourakhi, Nepal | 9844059929 | Dhungel07@gmail.com |
| Sujan Rai | NSET, Nepal | 9744012099 | sujanrai@nset.org.np |
| Krijan Maharjan | NSET, Nepal | 9823207348 | krijanmaharjan@nset.org.np |
| Vishma Basnet | NSET, Nepal | 9851163528 | vishmabasnet@nset.org.np |
| Sanju KC | NSET, Nepal | 9860322084 | Sanjuk.c@nset.org.np |
| Sanu Maiya Shrestha | NSET, Nepal | 9844059909 | Sanushrestha.np.org.np |
| Fanindra Bahadur Shrestha | EHRP/DLPIU | 9858421306 | Fanindra.shrestha@gmail.com |
| Bibek Shrestha | LWF | 9851231925 | bibeks@lwf.org.np |
| Kiran Karki | HURADEC, Nepal | 9840066585 | Photon.rays420@gmail.com |
| Balkrishna Phuyal | ECARDS, Dolakha | 9854645973 | Phuyalbalkrishna592gmail.com |
| Tap Raj Joshi | ECARDS, Dolakha | 9858424892 | taprajjoshi@yahoo.com |
| Yek Raj Adhikari | MoUD-DLPIU, Dolakha | 9854045747 | Mouddlpiu.dolakha@gmail.com |
| Pralhad Karki | HRRP | 9818280205 | dc.dolakha@hrrpnepal.org |
| Ravi Pajiyar | HRRP | 9849829112 | ravi@hrrpnepal.org |