| Program/Area: | HRRP District Coordination meeting, Makwanpur |
| --- | --- |
| Meeting Purpose: | To increase coordination in the housing reconstruction and recovery sector of Makwanpur |
| Meeting Date: | 05/05/2017 |
| Meeting Time: | 8.00-10.00 AM |
| Meeting Location: | Plan International Nepal, Hetauda Field Office Meeting hall |
| Meeting Chaired By: | Mr Puspa Adhikari, Chief of NRA, Makwanpur |
| Facilitated By: | Ram Hari Adhikari |
| Minutes taken by | Shreeman Sharma |

| Attendees | Organization/Affiliation | Contact Detail |
| --- | --- | --- |
| Pushpa Raj Adhikari | NRA Makwanpur Chief | jsss.makawanpur123@gmail.com, 9841868899 |
| Krishna Dhital | NGO Federation/RADO | kpdhital@yahoo.com, 9845025762 |
| Purna Bhadra Chaulagain | EEDL, Secretary | ceedfnepal@gmail.com, 9855030920 |
| Suk Bahadur Chaudhari | Helvetas, Cluster Coordinator | suk.chaudhari@helvetas.org, 9847830069 |
| Bijaya Dhakal | Nepal Redcross Society | bijay8wrc@gmail.com, 9845314810 |
| Shreeman Sharma | HRRP | im.makwanpur@hrrpnepal.org, 9841462057 |
| Ram Hari Adhikari | HRRP | dc.makwanpur@hrrpnepal.org, 980211315 |
| Bishnu Dhital | RADO Nepal | dhitalkrishna2012@gmail.com, 9845029712 |
| Sumiran Koirala | CCDN | sumirankoirala@gmail.com, 9842171383 |

Discussion: (Items/Knowledge Shared)

Agendas and discussion of the meeting - Chaired by: The meeting was chaired by NRA District Secretariat Chief Pushpa Raj Adhikari - Update from NRA: NRA District Secretariat Chief Pushpa Raj Adhikari presented policy update from NRA - Update from HRRP: HRRP Makwanpur District Coordinator Ram Hari Adhikari presented latest update from HRRP. - 4 W updates and reporting - Gaps and coverage by POs - Introduction to new IM of HRRP and briefing of his role - New action plan of May - AOB

Decisions Made: (What, Why, Impacts)

- NRA-HRRP Coordination: NRA and HRRP will work in the district in close coordination to collect the data on recovery and reconstruction initiatives. HRRP will support NRA in outreach to increase level of information dissemination - 4W update and reporting: POs reiterated their commitments to timely update 4W information. HRRP will follow up with some POs who have been not providing information on regular basis. - It is agreed that at least two fields visits will be conducted a month by NRA and HRRP in coordination with POs. It will help to strengthen coordination among between and among HRRP, NRA and POs. - The upcoming visits have been decided for Thaha, Tisting, Agra, Gagane and Dadakharkha where the programs of Tear Fund, and Nepal Red Cross Society will be observed. For upcoming visit, dates will be finalized after the local bodies’ election scheduled for 14th May 2017.