| Meeting Purpose: | Technical Coordination Meeting |
| --- | --- |
| Meeting Date: | 11/02/2017 |
| Meeting Time: | 11:00 AM |
| Meeting Location: | NRA Meeting Hall, Simpani, Charikot |
| Meeting Facilitator: | HRRP Dolakha |
| Minutes Taken By: | Binod Kalauni |

Discussion: (Items/Knowledge Shared)

Agendas: - Welcome/Introduction - Update from POs - Update from HRRP - Update from DLPIU/Education - Update from DLPIU/MoFALD - Update from DLPIU/DUDBC - Update from NRA - AOB and Closing Welcome and Introduction: General Coordination Meeting was held in 2nd November 2017 at NRA Hall in Simpani. Meeting was chaired by acting NRA chief Mr. Sagar Acharya and invited guest were from DLPIU/DUDBC, DLPIU/Education and DLPIU/MoFALD. Participants from different POs were present in the meeting. The meeting was kick started with short briefing from PO’s about their work updates in the field was presented, few agencies submitted their work progress in hard copy to NRA-HRRP. Mr. Binod Kalauni DTC-HRRP, talked about HRRP activities and indicators to be attained in every month. He also thanked to PO for supporting in providing information from the field. On the same floor Mr. Ravi Pajiyar IMO-HRRP explained to POs how important is it to submit the data in 4W Matrix and how professionally we can calculate gaps and duplication in the VDCs.

Decisions Made: (What, Why, Impacts)

- All the attendee updated and addressed the work progress of previous month and planned activities for the upcoming months. - MOUD DLPIU to manage and deploy the Reconstruction Technical Assistance Group in every VDS so far to organize such groups where there is deficit. - GOs and I/NGOs should maintained constant wage rate of Mason(no less than District Wage Rate). Every line agencies should be addressed for the same - Every GOs and I/NGOs should present monthly progress report in decided timeframe. - Collection and verification of skilled manpower (mason) data working in the district to be collected by HRRP. - NSET to initiate for the orientation on Correction and Exception for Technical team working in the district. - HRRP and DLPIU MOUD to collect and reverify the reconstruction rate in district where as many because many houses has been starts to construct and many has finished though the reporting mechanism has not been able to bring out the ground reality of reconstruction. - To facilitate reconstruction, Rural Municipality and Municipality should be appealed to deploy a focal person at local level to assist in reconstruction and recovery.

| Attendees | Organisation | Phone No. | Email |
| --- | --- | --- | --- |
| Tapraj Joshi | ECARDS | 9858424892 | taprajjoshi@yahoo.com |
| Nahakul Shrestha | HURADEC | 9860200920 | pc.cbrsp.huradec@gmail.com |
| Nischal Shrestha | RDTA | 9808838408 | nischal1022@gmail.com |
| Tikak Prasad Joshi | EHRP/DLPIU | 9854045167 | dolakha.deeu@gmail.com |
| Sudip Nepal | Caritas Nepal | 9801317261 | sudipnepal515@gmail.com |
| Kopila Siwakoti | Deepjyoti | 9843909903 | skopila2014@gmail.com |
| Achyut Poudel | NSET | 9851230834 | apaudel@nset.org.np |
| Janak Raj Joshi | MOUD CLPIU | 9851101041 | janakjosie@gmail.com |
| Bikram Deo | DLPIU DEO | 9860026797 | bikramdeo555@gmail.com |
| Uttam Dhungel | NRA | 9860452185 | dhungeluttam123@gmail.com |
| Yek Raj Adhikari | MOUD DLPIU | 9854045707 | mouddlpiu.dolakha@gmail.com |
| Pramod Kumar Sah | MOUD DLPIU | 9854045341 | pramodsah88@gmail.com |
| Sagar Acharya | NRA | 9854045832 | mrsagaracharya@gmail.com |
| Binod Kalauni | HRRP | 9849450334 | techcord.dolakha@hrrpnepal.org |
| Ravi Pajiyar | HRRP | 9849829112 | ravi@hrrpnepal.org |