| Program/Area: | [Insert program/area with which the project is affiliated] |
| --- | --- |
| Meeting Purpose: | HRRP General Coordination Meeting |
| Meeting Date: | 08/02/2017 |
| Meeting Time: | 10Am to 12PM |
| Meeting Location: | DCC office ,Dhunche Rasuwa |
| Meeting Facilitator: | Rijan Gajurel |
| Minutes Taken By: | Rijan Gajurel |

| Attendees | Organization/Affiliation | Contact Detail |
| --- | --- | --- |
| Mahesh Bhatt | Manakor Society | 9849098601 |
| Devendra Amgain | FPAN/SIFPOR | 9845066176 |
| Dinesh Kumar Tamang | NRCS | 9849822612 |
| Babu Ram Fyuba | DFID/DLMO | 9801246740 |
| Sanjib kumar Rai | Rs-Helvetas | 9818356539 |
| Lila Nath Nepal | DCC | 9860056384 |
| Pramod kumar Titung | Samaritan’s Purse | 9849118316 |
| Ishwor Lamichhe | SEEDS,Rasuwa | 9851016295 |
| Mouli Dhan Rai | EHRP | 9804112454 |
| Dhira Phadera | MOUD,DLPIU Rasuwa | 9851061918 |
| Krishna Kant Upadhayay | NRA | 9803588686 |
| Nabaraj Pokhrel | PAF | 9841240390 |
| Rijan Gajurel | HRRP | 9851114937 |
| Rajendra Pakural | NRA |  |

Discussion: (Items/Knowledge Shared)

Agenda’s: - Introduction and Welcome HRRP general coordination meeting was chaired by NRA district chief Mr.Krishna kant Upadhayay, Division chief of DUDBC, Mr.Dhira Phadera and Mr.Lila Nath Nepal from District Coordination Committee. HRRP welcomed all the participants in the meeting and thanked for their support in coordination and also requested to raise any types of issues related to reconstruction through this platform in the coming days and all participants introduced themselves from their respective places . - HRRP Update HRRP focused on the technical assistance based on the NRA’s six minimum technical assistance package and highlighted on the gaps and duplication.Maps on technical assistance were shown and gaps were discussed in the terms of NRA’s minimum technical assistance package. Session on the updated 4W was carried out explaining the Pos on the importance of the technical assistance and main objective of 4W was to collect the data at the ward level and also to link with other areas such as wash.. - New administrative division of district A short discussion session was held to introduce the new administrative division of Rasuwa district which are 5 Ruler Municipalities (Gaupalika) .There are no major changes in the boundaries in the division while transforming from VDC’s to different wards of ruler municipalities in most of the cases. After election there might be certain changes in administrative system/ mechanism in overall reconstruction process and might have some effect as well. - Election Code of Conduct for upcoming election As suggested by NRA the overall reconstruction process will not be hampered. However, all partners were requested/ suggested to stay abide with election code of conduct and to be careful while working with the beneficiaries and while holding meetings in the field. There might be some cases in which the person from any party can take advantage of public gathering and the work done by partner organization so partners were suggested to be careful and go through each and every line of election code and conduct. Till now no any challenges has been faced in the field because of the approaching election. - NRA MIS training format All participants were provided with the detail information in new NRA training MIS format in which trainer information, participant information and training detail is recorded and fed in to NRA’s central MIS system.. - Update from Partner Organization: - EF-HELVETAS : - Training for 265 participants has been completed. - 56 houses have been constructed during training. - Different events are in progress on different VDC. Challenges : Lack of manpower (18 to 40 age group) on gap VDCs it’s very hard to found participants for training. - Nepal Red cross society : - First tranche for 422HH has been distributed. - Second tranche for 130HHhas been distributed. - Mason training for 359 participants has been completed. - Manakor : - First tranche for 101HH has been distributed. - Second tranche for 31HH has been distributed. - Mason training for 30 participants has been completed. - Cordaid/Lumanti Achievement : - Mason training for120 participation has been completed. - First tranche for 319 HH has been distributed. - Second tranche for 42 HH has been distributed. Poverty Alleviation Fund (PAF ): PAF is working in household mobile training through 4 different partners in 14VDCs of District. In presence of government engineers they are conducting community based orientation program .Already covered 83%.They are also planning to conduct short mason training on gap VDCs. Samaritan’s Purse (SP): Constructed 5 Model houses in Langtang.14 More construction is in progress on same VDC. There is no road access on langtang their main challenge is supply of construction material. They are also supporting GoN for levelling up land at khalta where district authority planned to resettle displaced people. Their progress is at end stage. - Remarks from DCC : Mr Lila Nath Nepal, DCC shared due to different challenges in community level reconstruction process is quite slow. He shared, - In some of VDCs people already built their houses without following government compliances. - Due to insufficient skilled manpower and resources in village level progress is slow. - Transportation is also one of major problem in some VDCs ( Langtalg ,Haku,Yarsa ). He also added Both the DLPIU and partners engineers should be deployed for Technical assistances in a community for better result. - Remarks from DUDBC : Mr. Dhira Phadera, DLPIU addressed the issues raised by the Pos. He asked them to work in close coordination with DUDBC/DLPIU. He also shared DLPIU is more focusing on reconstruction of community HH as well as GoN offices. He thanked all the partners for their supportive role in reconstruction process. He shared due to insufficient DLPIU engineers in a district it’s very hard to cover technical assistances .Engineers were decreasing day by day is major challenge of DLPIU. Said, the retrofitting gridlines is on the progress it will be the solution for thoses not meet compliances. - Remarks from NRA : Mr. Krishna Kant Upadhyaya said coordination and information is important tool for better reconstruction and that beneficiaries can have safe and Earthquake resistant building soon. As per the suggestion of central National Reconstruction Authority, NRA Rasuwa has been requesting that every partner who are involved in any activity in Rasuwa must provide their activity report to NRA so some of the Partners submitted their activity report to NRA during the meeting and also the partners briefly described about their completed and ongoing programs. Also NRA chief advised to other partners to submit their Activity report as soon as possible and advised HRRP to help on that by coordinating among partners and conveying the message to the Partners in the districts. NRA Chief also said that for the ongoing activities of the partners NRA can monitor at any time to insure that whether the partners are carrying out their activities as per their agreement or not .He also updated on the status of grievance of the district..

Miscellaneous Items / AOB:

Election Updates and Challenges from Partners - As per the NRA Chief till date no any message has been delivered from the Central level that what to do during the Election even though some of the partners said that they should stop their activity during the election time but till now no any challenges has been faced in the field because of the approaching election..

Decisions Made: (What, Why, Impacts)

- Every Partner should submit their work progress in the NRA office in every month and should actively participate in regular HRRP meeting and share their field experience through this platform. - To avoid the duplication between the partners POS must coordinate with NRA before launching any types of activities in the district.

| Next Steps: (Task, Assigned to, Checkpoint Date) | Owner | Due Date |
| --- | --- | --- |
| [Insert next step] |  |  |
| [Insert next step] |  |  |

HRRP Coordination Meeting