| Meeting Purpose: | General Palika -level Coordination Meeting |  |  |
| --- | --- | --- | --- |
| Meeting Date: | 19 Aug 2019 |  |  |
| Meeting Time: | 1: 00 PM |  |  |
| Meeting Location: | Marsyangdi Rural Municipality, Lamjung district |  |  |
| Meeting Facilitator: | Rijan Gajurel, HRRP District Coordinator |  |  |
| Minutes Taken By: | Rijan Gajurel, HRRP District Coordinator |  |  |
| Summary of participants: | Total: 6 | Female: 0 | Male: 6 |

Discussion: (Items/Knowledge Shared)

Agendas: - Welcome and sharing of objective - Reconstruction updates and related challenges at the Palika level - Discussion on reconstruction and retrofitting efforts - AOB Agenda 1 - Welcome and sharing of objective The general palika level coordination meeting was conducted at Palika office of Marsyangdi Rural Municipality. The coordination meeting was chaired by Mr. Arjun Gurung , Palika Chief of Marsyangdi Rural Municipality in presence of Mr. Shital Babu lohane, DlPIU Building focal person, Mr. Umesh Dangol, District support engineer, Mr. Binayak Dawadi , representative from DlPIU GMaLI, DLPIU deployed engineers and HRRP Nepal. The main agenda of the meeting was to discuss on the reconstruction and retrofitting updates, progresses and issues at Palika level. Agenda 2 - Reconstruction updates and related challenges at the Palika level # Total Beneficiaries; # 1039. # PA enrolled; # 1039. # 1st tranche; # 1039. # 2nd tranche; # 420. # 3rd tranche; # 313. - There are nearly 161 number of retrofitting beneficiaries that have taken 1st tranche but nothing concrete related to retrofitting of the houses have been done by them. - Partner organization build change has conducted mason training and provided technical support for one beneficiaries to retrofit his house during training period. - Local masons are found in Marsyangdi Rural Municipality but due to lack of proper mason training to them, they are not confident to build resilient and safe structures. - Beneficiaries directly goes to Ward office and GMALI offices for their concerns on reconstruction grants. - Resurvey and reverification of beneficiaries have been completed in all wards. - Due to lack of clarity, current decision of NRA to issue reconstruction grant of Rs 300000 to beneficiaries that have rebuild houses soon after earthquake have caused confusions and disputes among people in communities about minimum requirements and grant disbursement mechanisms.

Miscellaneous Items / AOB:

- Team member of HRRP Nepal reminded Palika Chief and Deputy Palika Chief about the MOU agreement conducted between municipalities and GON/NRA during district-level reconstruction review meeting. - Till date, construction completion certificate have not been provided to none of the houses that have received upto 3rd tranche.

Decisions Made: (What, Why, Impacts)

- Palika office will soon prepare list of beneficiaries who have reconstructed house before the endorsement of NRA’s guidelines and before placement of engineers.

| Next Steps/action points: | Person(s) Responsible | Due Date |
| --- | --- | --- |
| To inform and encourage beneficiaries to carry out rebuilding and retrofit of houses. | Palika Office | On-going |
| To facilitate grant application file process of beneficiaries | Palika Office | On-going |

| S.N. | Attendees | Gender | Organization | Designation | Phone No. | Email |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Arjun Gurung | Male | Marsyangdi RM | Chairperson |  |  |
| 2 | Shital Babu Lohani | Male | DLPIU- Building | Focal person | 9856042233 |  |
| 3 | Umesh Dangol | Male | NRA | DSE | 9851181518 | umesh.dangol.ud@gmail.com |
| 4 | Binayak Dawadi | Male | DLPIU GMaLI | Computer operator | 9856045980 | binayakn246@gmail.com |
| 5 | Rijan Gajurel | Male | HRRP | District Coordinator | 9851114937 | Rijan.gajurel@hrrpnepl.org |
| 6 | Biren Shah | Male | HRRP | District Technical Coordinator | 9817396852 | Biren.shah@hrrpnepal.org |
| 7 | Devendra Kumar Mandal | Male | Marsyangdi RM | Field engineer |  |  |