| Meeting Purpose: | Palika Level Coordination Meeting at Sunkoshi RM, Sindhupalchowk |  |  |
| --- | --- | --- | --- |
| Meeting Date: | (13th August 2019) |  |  |
| Meeting Time: | 10:25 am to 12:00 pm |  |  |
| Meeting Location: | Chairperson’s office room |  |  |
| Meeting Facilitator: | Pradip Sharma |  |  |
| Minutes Taken By: | Pradip Sharma |  |  |
| Summary of participants: | Total: 8 | Female: 1 | Male: 8 |

Discussion: (Items/Knowledge Shared)

Agendas: - Review of last meeting/meeting minute - Regarding the PA Agreement Collection - Regarding the progress in tranche disbursement - Regarding discussion about retrofit - others: Decisions: • Of the required 21000 PA in Sunkoshi Rural Municipality, 1200 has been collected which would be sent to the GMALI office in the coming week and the rest are in the process of collection. • It was informed that the third tranche progress of the Palika was 84.34 and the rest are in process. • There is belief among the retrofit beneficiaries that by mending them walls, they could receive trances of retrofit. They were informed that such activity is repair and not retrofit and are not eligible for receiving tranche from the government.

Miscellaneous Items / AOB:

Discussion and sharing with Palika Engineers and elected body/Pos retrofit and reconstruction.

| Next Steps/action points: | Person(s) Responsible | Due Date |
| --- | --- | --- |
| Tranche updates and sharing | GIMaLI office |  |

| Attendees | Gender | Organization | Designation | Phone No. | Email |
| --- | --- | --- | --- | --- | --- |
| Bir Bahadur Basnet | Male | Sunkoshi Gaupalika | Chief Admin Officer | 9841743662 | sunkoshiruralmun@gmail.com |
| Bhujan Shrestha | Male | Sunkoshi Gaupalika | IT officer | 9841313152 | ito.sunkoshimunsindhupalchowk@gmail.com |
| Tara Prasad Niraula | Male | Sunkoshi Gaupalika | Finance officer | 985117755 | niraulatara@gmail.com |
| Raju Limbu | Male | Sunkoshi Gaupalika | ASE | 9842563140 | limbu.raju087@gmail.com |
| Sunita Shrestha | Female | DLPIU Building | Engineer | 9849051726 | Sunitashrestha0321@gmail.com |
| Sashi Sapkota | Male | Jica/EHRP | D. Finance Manager | 9851158889 | Sashisapkota2@gmail.com |
| Durga Prasad Regmi | Mlae | GMaLI | Finance Specialist | 9841236422 | durgaregmi012@gmail.com |
| Nirmal Basnet | Male | GIMaLI | Computer Operator | 9849337612 | nbmaila392@gmail.com |
| Pradip Sharma | Male | HRRP | DC | 9851258254 | techcord.sindhupalchok@hrrp.org |