| Meeting Purpose: | General Ward -level Coordination Meeting |  |  |
| --- | --- | --- | --- |
| Meeting Date: | 09 January 2020 |  |  |
| Meeting Time: | 11.30 AM |  |  |
| Meeting Location: | Ward office – Ward no.6, Sanagaun, Siddhipur, Mahalaxmi Municipality |  |  |
| Meeting Facilitator: | Ambika Amatya, Hub Team General Coordinator, HRRP Lalitpur Cluster |  |  |
| Minutes Taken By: | Ambika Amatya (HRRP) |  |  |
| Summary of participants: | Total: 6 | Female: 2 | Male: 4 |

Discussion: (Items/Knowledge Shared)

- Discuss on the major issues in the reconstruction and its way forward - Discuss on the topic such as identification of beneficiaries who have rebuild houses before deployment of engineers and the way forward to address the non-compliances cases. Summary of the Meeting The general ward coordination meeting was conducted at Sanagaun, Siddhipur, Ward no. 6, Mahalaxmi Municipality, Lalitpur district. The coordination meeting had participation of Mr. Basudev Maharjan (Ward Chair), Ward Secretary, NRA Engineer and HRRP. The Ward meeting was conducted to observe the reconstruction situations in Ward no 6. # Total Beneficiaries; # 697. # PA enrolled; # 546. # 1st tranche; # 543. # 2nd tranche; # 167. # 3rd tranche; # 148. # Retrofitting; # 7. # Retrofitting- enrolled beneficiary; # 0. # Retrofitting 1st tranche; # 0. Ward no 6, Sanagaun, Siddipur Mahalaxmi Municipality were severely hit by earthquake 2015. Right after earthquake, large number of houses were damaged and collapsed which made affected people to take shelter in temporary houses which they build by using CGI sheets. Similarly, near about 100 number of people immediately rebuild their houses as roof under their head was the most important requirement for their family members. Lumanti, a national PO supported 109 number of houses to rebuild their house and provided extra Rs 50,000 also. Ward office has made open to conduct documentation (abhilekhikaran) and public inquiry deed for giving permit to beneficiaries to reconstruct the houses in face of lack of land ownership papers. However, as revealed by Ward chief, Mr. Basudev Maharjan, the tranche claim and receiving process is found to be troublesome with time consuming and therefore many affected people did not intended to reconstruct the houses. As already 4.5 years have passed and to meet the government’s deadlines of claiming tranche, the Ward office have put their best effort to intending beneficiaries to reconstruct their houses by collecting their commitment.

Miscellaneous Items / AOB:

- The visiting team members from HRRP insisted to Ward Chair that regarding return of 1st tranche if beneficiaries are unwilling to rebuild the house. - The team members of HRRP intends to collect successful story of reconstruction of house in multi-ownership status.

Decisions Made: (What, Why, Impacts)

The Ward Office is trying best to collect commitment from beneficiaries to reconstruct their houses, which will be directly forwarded to DLPIU GMALI Lalitpur office for record.

| Next Steps/action points: | Person(s) Responsible | Due Date |
| --- | --- | --- |
| To inform and encourage beneficiaries to carry out reconstruction. | Ward Office | On-going |
| To motivate beneficiaries to submit commitment letter to reconstruct house within NRA’s deadlines | Ward Office/Beneficiaries | On-going |
| To publish notice at Ward office about deadlines to receive grants. | Ward Office | As soon as possible |

| S.N. | Attendees | Gender | Organization | Designation | Phone No. | Email |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Basudev Maharjan | Male | Ward no 6, Sanagaun Siddhipur, Mahalaxmi Municipality | Ward Chief |  |  |
| 2 | Hitlal Shrestha | Male | Ward no 6, Sanagaun Siddhipur, Mahalaxmi Municipality | Ward Secretary |  |  |
| 3 | Shiva Kumar Pandit | Male | Mahalaxmi Municipality | NRA Engineer |  |  |
| 4 | Saujan Shrestha | Male | HRRP | IT Officer |  |  |
| 5 | Arunima Rajkarnikar | Female | CRS-HRRP | Translator |  |  |
| 6 | Ambika Amatya | Female | HRRP Kathmandu Valley | District Coordinator |  |  |