| Program/Area: | HRRP Coordination Meeting Dolakha |
| --- | --- |
| Meeting Purpose: | Updates of activities of partner organisations, sharing of experience and challenges |
| Meeting Date: | 05/ 30/2017 |
| Meeting Time: | 2:00 pm – 3:30 pm |
| Meeting Location: | NRA Hall, Simpani, Dolakha |
| Meeting Facilitator: | Pralhad Karki |
| Minutes Taken By: | Pralhad Karki, Ravi Pajiyar |

Discussion: (Items/Knowledge Shared)

Agenda - Video Story of Dolakha - from HRRP - Updates and progress of Supply Chain Assessment -from HRRP - Briefing of Correction and Exception Manual/ Briefing of Apps “Surakshit Ghar” - Grant dispersion Details/ Resettlement - from DLPIU- MoFALD - Training Updates- from PO - Gap in VDCs in Technical Assistance -from HRRP - Newly Elected Representatives and Coordination with Urban and Rural Municipalities - AOB - Introduction Mr. Sagar Acharya, National Reconstruction Authority (NRA) Dolakha Office Chief, chaired the HRRP Coordination Meeting. Mr. Pramod Kumar Sah (DLPIU- MoUD), Mr Gajendra Kumar Pant (DLPIU- Education Chief) and Fanindra Bahadur Shrestha (DLPIU- MoFALD Deputy Team Leader), Tika Prasad Joshi (DCC) were special guest in the coordination meeting. After the short introduction from all the participants of the coordination meeting, the agendas were shared by Mr. Pralhad Karki (HRRP – Dolakha, District Coordinator). - Video Story of Dolakha The Video Story that was prepared by HRRP Dolakha (Mr. Ravi Pajiyar) was screened. Click here for the link of the video. - Updates and progress of Supply Chain Assessment The supply chain assessment’s enumeration has been provided by NSET, SCI, Caritas Nepal and Kalinchowk Hardware. Yet from 33 VDC/ Municipalities the Supply Chain from different Partner Organisations have not submitted and the partners have committed to provide the data of supply chain by soon. Any interested partners are also welcomed for the enumeration support for the Supply Chain Assessment. For further assistance please contact Pralhad Karki, HRRP Dolakha e: dc.dolakha@hrrpnepal.org (9818280205). HRRP would like to appreciate POs for their enormous effort for enumerating the information for Supply Chain Assessment beside difficulties and limited resources. - Briefing of Correction and Exception Manual Click Here to Download the Manual Mr. Pramod Kumar Sah (DLPIU- MouD) gave the information of Correction and Exception Manual. The manual consist of two parts viz Part A and Part B. Correction: Correction is the corrective measures required to make newly constructed or under construction buildings compliant with the seismic resistance standard as per NBC 105. The appropriate corrective measures can be carried out on any individual building which is missing earthquake resistant elements as per Minimum Requirements and at any stage of constructions. These measures were drafted by NRA Technical Standardization Committee based on seismic requirements following NBC 105. Exception: It is the case of the buildings that do not comply with Minimum Requirements but are structurally safe as per NBC 105 including the cases mentioned in NBC. The exceptional cases were drafted by NRA Technical Standardization Committee based on seismic requirements following NBC 105. Part A: Part A consists of 10 minimum requirements which are as follows: - Site Selection - Shape and Size of Building - Materials - Foundations - Vertical Members - Plinth Beam - Wall - Doors and Windows - Horizontal Band - Roof Part B consists of Mitigation Measures which are as follows: - Retaining Wall - Butress - Cross Wall - Vertical Member (RC) - Vertical Member (GI Wire) - Vertical Member (Wood) - Strengthen Opening - Horizontal Member (RC) - Horizontal Member (GI Wire) - Horizontal Member (Wood) - Strengthen wall by jacketing Similarly, Seismic Retrofitting Guidelines of Building in Nepal 2016 for RCC, ADOBE and Masonry has been published. The guidelines provide the retrofitting techniques. - Briefing of Apps “Surakshit Ghar” An app for Android named “SURAKSHIT GHAR” has been launched by NRA which was supported by BUILD CHANGE. The apps has 4 main section viz Main Page, Videos, NEWS and coming soon. From the main page, we can get the information about designs, government grants, construction guides, safety during construction, contact details of masons, engineers and offices of Nepal government and Technical Assistance from where any people can call Toll Free Number or can send any technical issues inserting pictures. - Grant dispersion Details- from DLPIU- MoFALD Mr. Fanindra Shrestha, Deputy Team Leader of District Level Project Implementation Unit (DLPIU)- Ministry of Federal Affairs and Local Development (MoFALD) gave the information about the grant details and beneficiaries. The information shared were: Total Beneficiaries =52, 211 No. of Beneficiaries with Agreement= 48, 384 No. of Beneficiaries without Agreement (remaining for agreement) = 3,827 Grant Summary 1st Tranche Released=46,866 2nd Tranche Released=2,898 3rd Tranche Released=220 Resettlement In Dolakha District, geological study has been completed and the brief report has been published. Click here for the brief report. Former Suspachemawati ward 1, now Bhimeshwor Municipality ward 1, Bosimpa has been identified for resettlement. Bosimpa Settlement has 82 House Holds. Total 82 House Holds have been staying in Panipokhari in temporary shelters. The major geological problem in the area are continuous rock fall, settlement of land, debris flow chances, rock slide. The geographical location of the area is 27043’12.95” N 8603’2.99” E Click Here to see the Picture of Bosimpa Similarly, Former Sundrawati ward 9, now Kalimchowk Village Municipality ward –9, Gairathok also has been identified critical zone for settlement. The geological study suggest for Hazard Mitigation works before settlement. There are 8/9 House Holds. All the House Holds have moved to safe location of same ward. The major hazard in the locations are Debris flow, chances of Run Out. The Location of the settlement is: 27043’15.17” N, 8603’55.40” E Click Here to see the summary Report of Geological Study of Dolakha District (This data was provided by NRA) - Partners Update The partners updated the activities. - SCI 19 New Masons – Namdu (OJT) - UNDP Technical Assistance in 5 VDCs: Boch, Lakuridada, Fasku, Magapauwa, Katakuti. Helpdesk operation in Katakuti in coordination of DLPIU Engineers. Total Planned Masons- 225 - CARITAS Nepal Worang and Bulung 378 House completed - SOS Lakuridada Total House holds= 108 Completed up to DPC level= 79% Soiling Completed= 85% - Paurakhi Nepal Working VDC= Magapauwa- 7 Demo House Construction= 1 Skilled Mason Training= 7 Masons and 4 Carpenters Proposed Houses= 114 Completed= 30 On Going= 7 Timber Treatment Additional Financial Support Community Buildings Technical Assistance - NSET Working in 13 VDCs and 1 Municipality Completed hiring of consultant for conducting OJT trainings and have planned to conduct training from June. - UNICEF UNICEF works in Five components in Dolakha District Commitments for 11 health post in Dolakha among them 1 health post in Dudhpokhari is having problem with land issues and criteria with UN requirements and seek NRA and other relevant government organization to solve the issues in acquiring land for the Health Post. 3 Prefab health Post has been completed. 1 Prefab Health Post is 90% completed. Programs in DRR and Child Protection. - RRN Working in 6 VDCs ( Boch, Lakuridada, Dudhpokhari, Katakuti, Magapauwa, Bhusaphedi ) Irrigation project- 24 In Japhe and Jhule- 6 school projects Lakuridada- 7 days Mason Training- 54 masons trained - BROUT Health Post Construction Mirge - HURADEC Nepal LWF In Suri 141 house holds Among them 64 HH have got the 2nd Tranche and 11 HH have got 3rd Tranche Christian Aid Planning for training 200 masons - SAMATA Foundation In Lamidada and Babre VDCs there are acute problem of water, Shortage of materials along with the hike in the price of construction materials have been affected reconstruction. The single women headed houses, elderly people headed house and other marginalized people who don’t have the capacity to build the houses beside getting the first Tranche of government have not been able to construct houses. The chance of missing this marginalized people in this reconstruction process is high. Still Community Reconstruction Committee have not been able to establish. The forms for DLPIU Engineers are lacking because of which the inspection process along with the reconstruction have been affected. - Remarks and Conclusion - District Development Committee (now District Coordination Committee)- Tika Prasad Joshi We need take careful steps for avoiding duplication in reconstruction and dispersion of trance. We are facing difficulties in database management. The system failure is creating problem. POs are encouraged to disperse full 100,000 (1 lakh) as 3rd Tranche as many have dispersed only 75,000 as 3rd Tranche after fulfilling either WASH component or renewable energy system in households. - District Level Project implementation Unit- Education (DLPIU – Education) – Gajendra Kumar Pant To avoid the duplication in District, coordination with District Education Office and DLPIU Education is needed. It is also required to pass the information to DLPIU Education for the reconstruction of schools. There are huge investment in Schools and yet the results are not seen. - District Level project implementation Unit – Ministry of Urban Development (DLPIU- MoUD)- Correction/ Exception Manual have been published and majority of problems in Dolakha will be solved and the reconstruction process will speed up. There are two masons training going on and two mason training have been completed. - National Reconstruction Authority (NRA)- Sagar Acharya NRA has approved Correction and Exception Manual and now the dispersion of Tranche will speed up along with reconstruction As Manson is arriving the reconstruction may slow done during this season but POs are encouraged to continue the Technical Assistance this period also so that the reconstruction will again resume smoothly as soon as the Manson will be finished. Detail Damage Assessment (resurvey) of the Houses who have registered the complains in VDCs and NRA will be starting in June. For the technical issues, District Support Engineers are available. POs are requested to focus more on Technical Assistance and Trainings. POs are encouraged to go to Gap VDCs and NRA Dolakha will support in approval. Coordination between the POs should be more and partners are encouraged to participate in all coordination meetings. The Technical Assistance Team formation should be made compulsory. DLPIU MouD and POs are requested to take steps for the formation of the TEAM in their working VDCs. For the formation of Community Reconstruction Committee, DLPIU- MoFALD are requested. From now for more effective programs, POs are requested to coordinate with local elected bodies for new programs approvals. POs are requested to submit Progress Report along with Action Plan in NRA. Decision: - HRRP Coordination Meeting will be on Every first Monday of Nepali Month at 11 :00 am. Eg. Next meeting will be on --- Ashad 11:00 am. However, the invitation will be passed to all the partner organizations by HRRP. The Meeting can be more than 1 as per necessity. Note: In case of Public Holiday, the next day of public Holiday will be the coordination meeting. Eg. If 3rd Ashad is Holiday, then the meeting will be on 4th Ashad. If 4th Ashad is also holiday will be on 5th and so on. - If any of Partner Organisations are not receiving the mail please write to dc.dolakha@hrrpnepal.org

Miscellaneous Items / AOB:

About the Land Issues in Dudhpokhari, NRA requested UNICEF Chief for bilateral meeting and resolve the problem. NRA chief also requested the POs to be present in all coordination meeting. RCC and Dry Masonry Building designs approved by MoUD-CLPIU. 1) Structural & Architectural Drawing-Single story RCC - Type Designs - Sirdibas structure -1 (Click Here ) - Sirdibas structure -2 ( Click Here ) - Sirdibas structure -3 click here - Sirdibas architecture - 1 Click here - Sirdibas arechitecture - 2 click here 2) Structural & Architectural Drawing - Type Designs - Random Rubble Masonry - Architectural - Random Rubble -1 click here - Detail - Random Rubble -2 Click Here - Details Random Rubble -3 click here Click Here to View the Presentation File HRRP Coordination Pictures - Picture 1 Click to View - Picture 2 Click to View Click Here for attendance Sheet

| Task for Partner Organisations | Submit to | Due Date |
| --- | --- | --- |
| Action Plan Submission | NRA | 2nd week of every English Month |
| Plans and Completed Trainings one Page only | DLPIU- DUDBC | Every Month |
| Project details regarding School | DLPIU- Education | ASAP |
| HRRP Coordination Meeting |  | Every First Monday of Nepali Month at 11 am |

| Attendees | Organization/Affiliation | Contact Detail |
| --- | --- | --- |
| Sagar Acharya | National Reconstruction Authority (NRA) | mrsagaracharya@gmail.com |
| Pramod Kumar Sah | District Level Project implementation Unit- Ministry of Urban Development (DLPIU- MoUD) | Mouddlpiu.dolakha@gmail.com |
| Fanindra Bahadur Shrestha | District Level Project implementation Unit- Ministry of Federal Affairs and Local Development ( DLPIU- MoFALD) | Fanindra.shrestha@gmail.com |
| Gajendra Kumar Raut | District Level Project implementation Unit – Education (DLPIU- Education) | gajendrakumarraut@gmail.com |
| Tika Prasad Joshi | District Coordination Committee(DCC) | dolakha.deeu@gmail.com |
| Saloni Shrestha | A & D France | Shresthasaloni123@gmail.com |
| Lina Guarin | A & D France | lguarin@archidev.org |
| Suresh Pandit | UNICEF | surpandit@unicef.org |
| Uttam Dhungel | National Reconstruction Authority (NRA) |  |
| Tanka Upreti | Rural Reconstruction Nepal (RRN) | tanka@rrn.org.np |
| Manish Gautam | United Nation Development Programme (UNDP Nepal) | Manish.gautam@undp.org |
| Bibhor Baral | United Nation Development Programme (UNDP Nepal) | Bibhor.baral@undp.org |
| Naresh Nidal | United Nation Development Programme (UNDP Nepal) | Naresh.nidal@gmail.com |
| Manish Shrestha | National Reconstruction Authority (NRA) | Manishshrestha327@gmail.com |
| Krishna Kumar Karki | National Reconstruction Authority (NRA) |  |
| Saugat Thapa | Human Right And Development Center (HURADEC) Nepal | Teamleader.huradec@gmail.com |
| Bishnu Khadka | Human Right And Development Center (HURADEC) Nepal | cherdufconsult@gmail.com |
| Raj Kumar Dhungel | Pourakhi Nepal | Dhungel07@gmail.com |
| Dal Bahadur Shahi | CARITAS Nepal | Dbshahi.cn@gmail.com |
| Sudip Nepal | CARITAS Nepal | Sudipnepal515@gmail.com |
| Uttam Karki | SOS Children’s Villages International | Uttam.krk@sosnepal.org.np |
| Narendra lamichhane | Plan international | narendra.lamichhane@plan-international.org; |
| Asbin Pokharel | Pourakhi Nepal | Asbn_pokharel@yahoo.com |
| Jagadish Shiwakoti | National Society for Earthquake Technology (NSET- Baliyo Ghar) | jagadishshiwakoti@nset.org.np |
| Achyut Poudel | National Society for Earthquake Technology (NSET- Baliyo Ghar) | apoudel@nset.org.np |
| Samundra Khadka | Rural Reconstruction Nepal (RRN) | samundra@rrn.org.np |
| Binita Bishwokarma | SAMATA Foundation | Bnta.baraily@gmail.com |
| Kapil Khatri | Save the Children International (SCI) | Kapil.khatri@savethechildren.org |
| Yubraj Satyal | District Level Project implementation Unit- Ministry of Federal Affairs and Local Development ( DLPIU- MoFALD) | Yubraj.satyal@gmail.com |
| Ravi Pajiyar | Housing Recovery and Reconstruction Platform (HRRP) | ravi@hrrpnepal.org |
| Pralhad Karki | Housing Recovery and Reconstruction Platform (HRRP) | dc.dolakha@hrrpnepal.org |