| Meeting Purpose: | District Facilitation and Coordination Meeting |
| --- | --- |
| Meeting Date: | 14th Jan 2020 |
| Meeting Time: | 11:00 AM to 12:30 PM |
| Meeting Location: | GMaLI office, Charikot, Dolakha |
| Meeting Facilitator: | GMaLI Chief– Ganesh Aryal |
| Minutes Taken By: | GMaLI |

Discussion & Decisions: (Items/Knowledge Shared)

Welcome and Introduction: GMaLI conducted District Facilitation and Coordination meeting with NRA palika person, DCC chief, CDO, DLPIU/Building, HRRP, DFO chief and land & revenue tax office on 14th January 2020 at its meeting hall. GMaLI chief Mr. Ganesh Aryal welcomed all participants of the meeting. The meeting was focused on following topics: - To provide first tranche to those beneficiaries whose PA agreement documents have been submitted from various Palikas of Dolakha district by the end of Poush 29, 2076 B.S. of which 222 beneficiaries will receive the first tranche for reconstruction of their houses. - Submit those lists of beneficiaries to central NRA who did not appear to carry out PA agreement through Palika at GMaLI, Dolakha until the end of 29 Poush 2076 B.S. Those victims were declared as beneficiary long before (around 2073-2074 B.S.) but yet no contact or process document has been submitted to GMaLI from many Palikas.